## Slide 1: DemoBlaze E-commerce Platform – Release Report
Version v1.0
Date: 29/9/2025
Test: Ahmed Shousha

## Slide 2: • Total Test Cases: 4 • Executed: 4 (2 Pass / 2 Fail) • Scope: Login, Add-to-Cart, Checkout (valid & invalid flows)

## Slide 3: Defect Status
• D-04: website accepts invalid credit card credentials – Severity: Major – Status: Open
Key note: The website places the order as well.

## Slide 4: Risks
• High: Open D-04 defect (in correct credit card credentials acceptance)
• Medium: Limited mobile responsiveness
• Medium: No automated regression coverage

## Slide 5: Readiness Assessment
• Critical defects resolved? ❌ No (1 major open)
• Core business flow tested? ✅ Yes
• Performance baseline acceptable? ✅ Yes
• Overall Recommendation: NOT READY for full production release until D-01 is fixed.

## Slide 6: Next Steps & Recommendations
• Fix D-01 and retest regression.
• Implement Selenium-based automation for login & checkout.
• Schedule sprint for mobile usability improvements.